**Exam Management System**

**Product Backlog**

* Candidate Registration
* Payment gateway -Exam fee || offline mode
* Verification
* Declaration of successful candidature
* Login and dashboard for candidate
* Login and dashboard examiner
* Issuing admit card or hall ticket
* Fixing date and time for exam
* Request for change of examination center or grievance
* Feedback and Help
* Online Proctored Exam || offline exam
* Monitoring all students Proctored Dashboard view(admin)
* Uploading of Results
* Results Page-Certification
* SMS and Mailing of results to candidates

**Sprint 1 Backlog**

1.Candidate Registration -2

2.Login and dashboard for candidate -5

3.Login and dashboard examiner -5

4.Payment gateway -Exam fee || offline mode -8

**Sprint 2 Backlog**

1.Verification -5

2.Declaration of successful candidature -2

3.Issuing admit card or hall ticket -5

**Sprint 3 Backlog**

1) Declaration of Schedule for Exam (Fixing date and time for exam ).-5

2) Request for change of examination center or grievance-5

3) Feedback and Help Center-5

**Sprint 4 Backlog**

1.Online Proctored Exam || offline exam-8

2.Monitoring all students Proctored Dashboard view(admin)-8

**Sprint 5 Backlog**

1.Uploading of Results-5

2.Results Page-Certification-5

3.SMS and Mailing of results to candidates-5